ORB

PRIVATE  DEVELOPER  GUIDE

Internal Reference — Do Not Push to GitHub

| ⚠ CRITICAL | This document contains environment variables, deployment secrets, and internal build notes. Keep it local. Never commit or push this file to any repository. |
| --- | --- |

For: Mitxh13  ·  Project Orb  ·  May 2025

01

Phase Tracker

Update status as you complete each phase

| Phase | Days | Focus | Status |
| --- | --- | --- | --- |
| 1 — Setup & Architecture | 1–3 | Scaffold · DB · Global config | ☐ Not started |
| 2 — Auth & User Service | 4–6 | Register · Login · JWT · Auto wallet ₹1L | ☐ Not started |
| 3 — Wallet & Transactions | 7–10 | P2P transfer · QR · History API | ☐ Not started |
| 4 — React Frontend | 11–15 | All screens · Mobile-first responsive UI | ☐ Not started |
| 5 — Security & Alerts | 16–18 | Transfer PIN · Account lock · Email · Rate limit | ☐ Not started |
| 6 — Testing & Deploy | 19–21 | JUnit tests · CI · Railway + Vercel deploy | ☐ Not started |

Change status to ✓ Done as you complete each phase.

02

Daily Dev Checklist

Run through this every time you sit down to code

Before you start coding:

- ☐  Backend running on :8080?  →  ./mvnw spring-boot:run

- ☐  Swagger reachable?  →  http://localhost:8080/swagger-ui.html

- ☐  Frontend running on :5173?  →  npm run dev (inside /frontend)

- ☐  Flyway migrations clean? (Check Spring boot logs on startup)

Before you push to GitHub:

- ☐  ./mvnw test  →  all tests passing clean

- ☐  No secrets or .env values in any committed file

- ☐  No System.out.println or leftover debug logs

- ☐  API changes reflected in Swagger / README

03

Environment Variables

Never hardcode these — always use config files or env vars

Local Backend — application.yml

backend · application.yml

spring:

datasource:

url: jdbc:postgresql://localhost:5432/orb_db

username: YOUR_POSTGRES_USER

password: YOUR_POSTGRES_PASSWORD

jpa:

hibernate.ddl-auto: validate # Flyway manages schema, not Hibernate

show-sql: false

jwt:

secret: REPLACE_WITH_32_CHAR_RANDOM_STRING

expiration: 86400000 # 24 hours in ms

refresh-expiration: 604800000 # 7 days in ms

mail:

host: smtp.gmail.com

port: 587

username: your@gmail.com

password: YOUR_GMAIL_APP_PASSWORD

# Gmail → Security → App Passwords (NOT your account password)

Frontend — frontend/.env

frontend · .env

VITE_API_BASE_URL=http://localhost:8080

Railway (Production) — set in Railway Dashboard, NOT in code

| Key | Value / Where to get it |
| --- | --- |
| DATABASE_URL | Auto-set by Railway PostgreSQL plugin — don't set manually |
| JWT_SECRET | Generate: openssl rand -base64 48 |
| MAIL_USERNAME | your@gmail.com |
| MAIL_PASSWORD | Gmail App Password (same as local) |
| CORS_ALLOWED_ORIGIN | Your Vercel URL: https://orb-xxx.vercel.app |

Secrets Log — fill in and keep locally

| Secret | Value (fill in here) |
| --- | --- |
| Local DB password |  |
| JWT Secret (dev) |  |
| JWT Secret (prod) |  |
| Gmail App Password |  |
| Railway Project URL |  |
| Vercel Frontend URL |  |

04

Critical Gotchas

Things that WILL break the app if you miss them

1. Wallet creation must be in the same @Transactional as user save

If the DB write fails after the user is saved but before the wallet is created, you end up with a user who has no wallet. Keep both in one transaction.

// AuthService.java

@Transactional

public AuthResponse register(RegisterRequest req) {

User user = userRepository.save(buildUser(req));

walletService.createDefault(user); // MUST be inside this same method

return buildAuthResponse(user);

}

2. P2P transfers MUST use @Transactional

Without @Transactional, a server crash between the debit and credit leaves the sender's balance reduced and the receiver's unchanged — money disappears. Non-negotiable.

@Transactional

public void send(SendRequest req) {

sender.setBalance(sender.getBalance().subtract(req.getAmount()));

receiver.setBalance(receiver.getBalance().add(req.getAmount()));

walletRepository.save(sender);

walletRepository.save(receiver);

// any exception above → full rollback, no partial state

}

3. NEVER use double or float for money

Floating-point math causes precision errors with currency values. Always use BigDecimal.

// WRONG

double amount = 100.10; // can become 100.09999999...

// CORRECT

BigDecimal amount = new BigDecimal("100.10");

4. Balance check before debit — always

Check before the @Transactional block to fail fast and return a clean 400 error.

if (sender.getBalance().compareTo(req.getAmount()) < 0) {

throw new InsufficientBalanceException("Not enough balance");

}

5. Self-transfer guard

A user sending to themselves would debit and credit the same row — allowing it wastes a DB transaction and creates a confusing history entry.

if (sender.getId().equals(receiver.getId())) {

throw new InvalidTransferException("Cannot send to yourself");

}

6. Email MUST be @Async

Without @Async, the JavaMail/SendGrid call blocks the HTTP response thread for 1–3 seconds on every transfer. Users will notice the lag.

// NotificationService.java

@Async

public void sendTransferEmail(String to, BigDecimal amount, String from) { ... }

// Also add to a @Configuration class:

@EnableAsync

7. CORS — allow only the Vercel URL in production

Never use '*' for CORS in production. It will break JWT Authorization headers. Set exact origin.

config.setAllowedOrigins(List.of(

"https://your-app.vercel.app" // production only

));

config.setAllowCredentials(true);

8. JWT filter — use OncePerRequestFilter

Spring's filter chain can call a filter more than once per request in some configurations. OncePerRequestFilter guarantees exactly one execution.

public class JwtAuthFilter extends OncePerRequestFilter {

@Override

protected void doFilterInternal(...) { ... }

}

05

Flyway Migration Rules

Version your schema changes — never edit a past migration

Always create new migration files in order. Never edit a file that has already been executed — Flyway tracks checksums and will fail on startup if a past file changes.

src/main/resources/db/migration/

├── V1__create_users_table.sql

├── V2__create_wallets_table.sql

├── V3__create_transactions_table.sql

└── V4__create_notifications_table.sql

# To add a column later: create a new file

└── V5__add_phone_to_users.sql

| ⚠ CRITICAL | Never modify V1–V4 after running them once. If you need to change the schema, create V5, V6, etc. |
| --- | --- |

06

Postman Test Order

Test the full flow in this sequence — order matters

Create two Postman users (User A and User B) to test the full send-receive cycle.

| Step | Request | What to verify |
| --- | --- | --- |
| 1 | POST /api/auth/register | Status 201 · JWT token returned · Copy token |
| 2 | POST /api/auth/login | Status 200 · JWT returned · Confirms auth works |
| 3 | GET /api/users/me | Status 200 · JWT filter working |
| 4 | GET /api/wallet/me | Status 200 · Balance = 100000.00 · Tag present |
| 5 | GET /api/users/search?username= | Status 200 · Returns User B details |
| 6 | POST /api/transactions/send | Status 201 · User A balance drops · User B balance rises |
| 7 | GET /api/transactions | Status 200 · Transaction appears in both users' history |
| 8 | GET /api/wallet/qr | Status 200 · base64 PNG string returned |
| 9 | POST /api/auth/refresh | Status 200 · New access token returned |

07

Frontend State & Routes

Zustand stores and React Router structure

Zustand Stores

useAuthStore

├── user: { id, email, username, fullName }

├── token: string (JWT access token)

├── setUser()

├── setToken()

└── logout() → clears both user + token

useWalletStore

├── wallet: { id, balance, walletTag, currency }

├── setWallet()

└── updateBalance(newBalance)

Axios Interceptor (src/api/axiosInstance.js)

// Attaches JWT to every request

instance.interceptors.request.use(config => {

const token = useAuthStore.getState().token;

if (token) config.headers.Authorization = `Bearer ${token}`;

return config;

});

// On 401: auto-refresh then retry

instance.interceptors.response.use(null, async error => {

if (error.response?.status === 401) {

const newToken = await refreshToken();

error.config.headers.Authorization = `Bearer ${newToken}`;

return instance(error.config);

}

return Promise.reject(error);

});

Route Structure

| Route | Page | Protected |
| --- | --- | --- |
| / | Redirect → /dashboard if logged in, else /login | — |
| /login | LoginPage | No |
| /register | RegisterPage | No |
| /dashboard | Dashboard | Yes — JWT required |
| /send | SendMoneyPage | Yes |
| /history | TransactionHistory | Yes |
| /qr | QRPage | Yes |
| /notifications | NotificationsPage | Yes |
| /profile | ProfilePage | Yes |

08

Deployment Checklist

Step-by-step for Railway + Vercel + GitHub Actions

Railway — Backend + PostgreSQL

- ☐  Push code to GitHub

- ☐  Create Railway project → connect GitHub repo → Railway auto-detects Maven

- ☐  Add PostgreSQL plugin in Railway → DATABASE_URL is auto-set

- ☐  Set env vars: JWT_SECRET · MAIL_USERNAME · MAIL_PASSWORD · CORS_ALLOWED_ORIGIN

- ☐  Deploy → check Railway logs — Flyway migrations must run successfully

- ☐  Test /swagger-ui.html on the Railway URL

Vercel — Frontend

- ☐  Run: cd frontend && npm run build  →  confirm zero errors locally

- ☐  Connect Vercel to GitHub repo · set root dir to /frontend

- ☐  Add env var: VITE_API_BASE_URL = https://your-app.up.railway.app

- ☐  Deploy → test login on the live Vercel URL

- ☐  Update CORS_ALLOWED_ORIGIN on Railway to match Vercel URL

GitHub Actions CI

.github/workflows/ci.yml

# .github/workflows/ci.yml

name: CI

on: [push]

jobs:

test:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v3

- uses: actions/setup-java@v3

with: { java-version: '17', distribution: 'temurin' }

- run: ./mvnw test

09

Useful Commands

Quick reference — copy and run

terminal commands

# Start backend

./mvnw spring-boot:run

# Run all tests

./mvnw test

# Run a single test class

./mvnw test -Dtest=TransactionServiceTest

# Build production JAR

./mvnw clean package -DskipTests

# Check Flyway migration status

./mvnw flyway:info

# Kill process on port 8080 (if backend won't start)

lsof -i :8080 ¦ grep LISTEN ¦ awk '{print $2}' ¦ xargs kill # macOS/Linux

netstat -ano ¦ findstr 8080 # Windows

# Frontend — install + dev

cd frontend && npm install && npm run dev

# Frontend — check production build locally before deploy

cd frontend && npm run build && npm run preview

# Generate a secure JWT secret

openssl rand -base64 48

10

Interview Talking Points

What to say when someone asks about Orb

| Topic | What to say |
| --- | --- |
| @Transactional on transfers | Both the debit and credit either succeed together or both roll back. No partial state is ever possible — not even on a server crash mid-operation. |
| Wallet creation atomicity | The user row and the wallet row are created inside the same transaction. A partial write is impossible — no user can exist without a wallet. |
| DECIMAL not float | All monetary values use DECIMAL(15,2) in PostgreSQL and BigDecimal in Java. Floating-point math causes precision drift that accumulates into real currency errors. |
| Stateless JWT auth | The server holds zero session state. Any instance can serve any request. The access token is validated by signature alone — scales horizontally with no sticky sessions. |
| @Async email | Notification emails are sent on a separate thread pool so they never add latency to the API response that the user is waiting on. |
| Flyway over ddl-auto | Schema changes are version-controlled SQL files. In production you never want Hibernate guessing what to do with your database. |
| Mobile-first TailwindCSS | Built base styles for mobile first, then added sm: and md: breakpoints for larger screens. Sidebar collapses to a bottom navigation bar on small viewports. |
| Transfer PIN security | Stored as a separate BCrypt hash from the login password. Required on every transfer — a compromised JWT alone cannot move money. |

Orb Private Dev Guide  ·  Keep local  ·  Do not commit to GitHub